FREQUENCY RECONFIGURATION AGREEMENT

THIS FREQUENCY RECONFIGURATION AGREEMENT (this “Agreement”) is made as of this ____ day of ________, 2007 (“Effective Date”), by and between City of Palm Coast, a municipal subdivision of the State of Florida (“Incumbent”), and Nextel South Corp. (“Nextel”), a wholly owned indirect subsidiary of Sprint Nextel Corp., a Kansas corporation (each is referred to in this Agreement as a “Party” and collectively as the “Parties”).

RECITALS

- On August 6, 2004, the Federal Communications Commission (“FCC”) issued a Report and Order that modified its rules governing the 800 MHz band.  The purpose of the Order was to reconfigure the 800 MHz band to minimize harmful interference to public safety radio communications systems in the band (“Reconfiguration”).

- On December 22, 2004, the FCC issued a Supplemental Order and Order on Reconsideration.  The August 6, 2004 and December 22, 2004 FCC orders, and any supplemental FCC Orders in the Reconfiguration proceeding or subsequent actions after the date of this Agreement, are collectively referred to as the "Order."

- Pursuant to the Order, Incumbent and Nextel are licensed on frequency allocations subject to Reconfiguration.

- Pursuant to the Order, Nextel will pay Incumbent an amount to effect a Reconfiguration of Incumbent’s affected frequency allocations (“Reconfiguration Cost”).  Incumbent will certify to the Transition Administrator appointed pursuant to the Order (the “Transition Administrator”) that the Reconfiguration Cost is the minimum amount necessary to provide comparable facilities.

FOR GOOD AND VALUABLE CONSIDERATION, THE RECEIPT OF WHICH IS HEREBY ACKNOWLEDGED, THE PARTIES AGREE AS FOLLOWS:

AGREEMENT

- Frequencies to be Reconfigured:  Incumbent is the licensee under the license(s) granted by the FCC identified in Schedule A (the “Incumbent Licenses”) for the operation of certain 800 MHz frequencies at the locations identified on Schedule A (the “Incumbent Frequencies”).  Nextel, including its subsidiaries or affiliates, is the licensee under license(s) granted by the FCC (the “Nextel Licenses”) for the operation of Specialized Mobile Radio (“SMR”) systems on the frequencies and at the locations identified in Schedule B (the “Replacement Frequencies”).  Pursuant to the Order, Incumbent must relinquish the Incumbent Frequencies and relocate its system to the Replacement Frequencies.

- Frequency Reconfiguration Process:

(a) On or before the Closing Date (as defined below) (i) Nextel or Incumbent will cause the modification of the Incumbent Licenses to add the Replacement Frequencies or Nextel will cause the creation of a new FCC license for Incumbent that includes the Replacement Frequencies; (ii) Incumbent will cause the assignment of the Incumbent Frequencies to Nextel or will cause the deletion of the Incumbent Frequencies from the Incumbent Licenses following Reconfiguration of Incumbent’s system; and (iii) Nextel will cause the modification and/or cancellation of the FCC licenses it holds for the operation of 800 MHz frequencies that are co-channels of the Replacement Frequencies, to the extent required to meet the technical short-spacing requirements of Section 90.621(b) of the FCC’s Rules, 47 C.F.R. § 90.621(b), as such rule may be amended from time to time by the FCC.

(b) The parties agree that Nextel and the Incumbent (as appropriate) will make the FCC assignment filings for the Replacement Frequencies on a future date to be determined by the parties through mutual agreement, as provided in Section 5. The Parties agree to notify Nextel and the Incumbent (as appropriate) of the FCC assignment filings in accordance with the Notice provision of this Agreement.

- Reconfiguration Costs:

(a) Acknowledgement of Obligations.  Incumbent agrees that:

(i) the cost estimate set forth in Schedule C  (the “Cost Estimate”) sets forth all of the work required to reconfigure Incumbent’s existing facilities to comparable facilities that will operate on the Replacement Frequencies;

(ii) after all of the work contemplated by the Cost Estimate has been performed in accordance with this Agreement and Nextel has paid all amounts required by this Agreement, the Incumbent’s reconfigured system shall be deemed for all purposes of the Order to be “comparable” to Incumbent’s existing system prior to Reconfiguration, and Nextel shall be deemed to have satisfied its obligations under the Order to pay the cost of relocating Incumbent’s system from the Incumbent Frequencies to the Replacement Frequencies.

(b) Payment Terms.  In order to facilitate the Incumbent’s transition to the Replacement Frequencies, Nextel will pay the costs incurred to reconfigure Incumbent’s system in an amount not to exceed the Cost Estimate, except as modified pursuant to Section 3(b)(iii) and Section 8, of this Agreement, Nextel will pay the amount of the Cost Estimate in accordance with the payment terms identified on Schedule C and as set forth below for both payments made directly to Incumbent and payments made on behalf of Incumbent directly to each third party service vendor identified on the Cost Estimate (“Vendor”).

(i) Prior to the Closing Date, Incumbent will submit to Nextel documentation (including without limitation invoices, receipts, and timesheets or equivalent documentation) demonstrating the actual costs that Incumbent reasonably incurred or paid to other entities to reconfigure Incumbent’s system (“Actual Costs”).  Upon receipt by Nextel of documentation of the Actual Costs, Nextel and Incumbent will reconcile the Actual Costs against the payments made by Nextel to Incumbent and the Parties will agree upon the amount of any additional payments (subject to Section 8) due to Incumbent or any refunds due to Nextel.  The date of receipt by Nextel of the Reconciliation Statement signed by Incumbent and Incumbent’s counsel is the “Reconciliation Date.” Should the parties be unable to agree upon the amount of the additional payments, the parties shall follow the resolution procedures detailed in the FCC Order.

(ii) Any additional payments due to Incumbent from Nextel will be disbursed to Incumbent within thirty (30) days of the Reconciliation Date, provided the additional payments do not result from Actual Costs that exceed the Cost Estimate (in which case the provisions of Section 3(b)(iii) of this Agreement will apply).  Any refunds due from the Incumbent to Nextel will be made within thirty (30) days of the Reconciliation Date.

(iii) In the event Incumbent’s Actual Costs exceed the Cost Estimate, Incumbent must submit a Change Notice pursuant to Section 8 of this Agreement describing the change in scope of work that resulted in Incumbent’s Actual Costs exceeding the Cost Estimate.  Approval of any Change Notice will not be automatic but will be processed in accordance with Section 8 of this Agreement.  Additional payments due to Incumbent, which result from an excess of Actual Costs over the Cost Estimate, as agreed on the Reconciliation Date, will be disbursed to Incumbent within thirty (30) days of execution by the Parties of the Amendment documenting the approved changes from such Change Notice.

(iv) Prior to the Closing Date, Nextel will pay on behalf of itself and Incumbent, both Parties’ applicable sales and transfer taxes, if any, and all FCC fees in connection with the preparation and filing of the necessary FCC applications for the assignment(s) described in Section 2 of this Agreement.

- Loaned Reconfiguration Equipment.  If needed in order to facilitate the Incumbent’s transition to the Replacement Frequencies, Nextel will loan any equipment identified in Schedule D as “Loaned Reconfiguration Equipment” and will provide any equipment identified in Schedule D as “Replacement Equipment”.  Nextel will deliver any Loaned Reconfiguration Equipment to Incumbent in accordance with Schedule D.  Incumbent will fax to Nextel a bill of lading associated with each shipment of Loaned Reconfiguration Equipment and Replacement Equipment signed by an authorized representative of Incumbent acknowledging receipt of the Loaned Reconfiguration Equipment and Replacement Equipment in good working order. Any Loaned Reconfiguration Equipment will be returned to Nextel by Incumbent prior to the Reconciliation Date.

- Retuning Cooperation:  For purposes of this Section, the "Current Program Completion Date" shall mean June 26, 2008 or such other date as may be established by the FCC for the completion of the Reconfiguration.  The Parties acknowledge that the number of frequencies and locations covered by this Agreement will require the Parties to cooperate closely in performing their respective reconfiguration activities.  Parties agree that: (i) as of the Effective Date, the Incumbent may begin the reconfiguration of its subscriber units, in accordance with the appropriate sections of Schedule C and Schedule D, (ii) Incumbent may commence such other activities associated with the reconfiguration of its system as further detailed on Schedule C as of the Effective Date; and (iii) the Parties will agree on a schedule to make the FCC filings, clear the Replacement Frequencies and decommission the Incumbent Frequencies (the “Schedule”).   Depending on the timing of the adoption of this Schedule, it may require the submission of a Change Notice in accordance with Section 8 and/or an amendment to this Agreement, but in any event the Parties agree to adopt the Schedule no later than forty-five (45) days from the Effective Date of this Agreement or July 31, 2007, whichever is later, or such other date as the FCC may require (the “Scheduling Period”); provided, however, that in the event the completion date in the Schedule for the reconfiguration of Incumbent’s system extends beyond the Current Program Completion Date, the completion date in the Schedule will be subject to FCC approval. If by the end of the Scheduling Period, no agreement on the Schedule has been reached by the Parties, the Parties will jointly seek resolution in accordance with the dispute resolution provisions of the Order, including dispute resolution procedures adopted by the Transition Administrator; as they may be amended from time to time. Nothing in this Section shall prohibit the Incumbent from beginning work immediately on replacement of the subscriber units and/or subscriber software programming.

- Representations and Warranties:  Each Party represents and warrants to the other as follows:

(i) it is duly organized, validly existing and in good standing under the laws of the state of its incorporation;

(ii)	this Agreement has been duly authorized and approved by all required organizational action of the Party;

(iii) 	neither the execution and delivery of this Agreement nor the consummation of the transactions contemplated by this Agreement will conflict with, or result in any material violation or default under, any term of its articles of incorporation, by-laws or other organizational documents or any agreement, mortgage, indenture, license, permit, lease, encumbrance or other instrument, judgment, decree, order, law or regulation by which it is bound;

(iv) 	it is the lawful and exclusive FCC licensee of its respective license(s) described in this Agreement, such licenses are valid and in good standing with the FCC, and it has the authority to request the FCC to assign, modify or cancel such licenses;

(v)	there is no pending or threatened action or claim that would have the possible effect of enjoining or preventing the consummation of this Agreement or awarding a third party damages on account of this Agreement; and

(vi)	to the best of its knowledge, all information provided to the other Party concerning the transactions contemplated by this Agreement is true and complete.

All representations and warranties made in this Agreement shall survive the Closing Date (defined below) for two (2) years.

- Covenants:  From the Effective Date until the Closing Date (defined below), each Party will promptly notify the other Party upon becoming aware of any pending or threatened action by the FCC or any other governmental entity or third party to suspend, revoke, terminate or challenge any license described in this Agreement or to investigate the construction, operation or loading of any system authorized under such licenses.  From the Effective Date until the Closing Date, Incumbent will not enter into any agreement resulting in, or otherwise cause, the encumbrance of any license for the Incumbent Frequencies, and Nextel will not enter into any agreement resulting in, or otherwise cause, the encumbrance of any of the Replacement Frequencies.

- Changes:  The Parties acknowledge that as the Reconfiguration of Incumbent’s facilities proceeds in accordance with the work contemplated by the Cost Estimate, the need for changes to the scope of such work may arise.  The Parties agree that their review of any such needed changes must be performed expeditiously to keep the work on schedule and that they will provide sufficient staff to manage changes.  If either Party believes that a change to the work contemplated by the Cost Estimate is required (including changes by Vendors), such Party will promptly notify the other Party in writing.  Such written notice (the “Change Notice”) shall set forth (i) a description of the scope of the change to the work contemplated by the Cost Estimate believed to be necessary and (ii) an estimate of any increase or decrease in the Cost Estimate and in the time required to reconfigure Incumbent’s existing facilities to operate on the Replacement Frequencies.  A Party receiving a Change Notice shall immediately perform its own analysis of the need for and scope of the change and its impact on the Cost Estimate and schedule and negotiate the change in good faith with the other Party.  After the Parties have agreed upon a change to this Agreement, they shall prepare a proposed amendment to this Agreement pursuant to Section 25 and submit to the Transition Administrator a copy of the proposed amendment together with a written request for its approval.  Such request shall be accompanied by reasonable documentation supporting the need for and scope of the change and any proposed increase or decrease in the Cost Estimate and in the time required to reconfigure Incumbent’s existing facilities to operate on the Replacement Frequencies.  Incumbent is responsible for all unauthorized changes necessary as it relates to work performed by a Vendor on behalf of Incumbent.  No change to the Cost Estimate, the work contemplated by the Cost Estimate or the time required to reconfigure Incumbent’s existing facilities to operate on the Replacement Frequencies shall become effective until the Transition Administrator has approved the change in writing and both Parties have signed an amendment incorporating such approved change into this Agreement pursuant to Section 25.  In this regard, in the event that the Transition Administrator is unable to approve the proposed amendment within ten (10) business days, then the deadline by which the Incumbent must clear all users from the Replacement Frequencies, pursuant to Section 5, will be automatically extended by the number of days beyond ten (10) business days in which the Transition Administrator does not take final action to approve the proposed amendment.  Should the Transition Administrator not approve the proposed amendment, either Party may appeal the decision consistent with the FCC Order, in which event the deadline in Section 5 will be extended by the number of days it takes for such appeal to be resolved.  If the Parties are unable to agree on modification of this Agreement consistent with the Change Notice, either Party may request mediation consistent with the FCC Order.  Once mediation has been requested, the deadline in Section 5 will be extended by the number of days it takes for all appeals to be resolved.

- Closing:  The closing (“Closing”) of the transactions contemplated by this Agreement will take place within thirty (30) days after (i) FCC approval of the assignment of the Incumbent Frequencies to Nextel and/or deletion of the Incumbent Frequencies from the Incumbent Licenses, (ii) FCC approval of the modification to add the Replacement Frequencies to the Incumbent Licenses with no material conditions or the creation of a new license for Incumbent with no material conditions that includes the Replacement Frequencies, (iii) notification by Incumbent to Nextel that the Incumbent Licenses have been cleared of all Incumbent users pursuant to Section 5 of this Agreement, (iv) delivery by Incumbent of all receipts, invoices and other documentation required to substantiate the Actual Cost and signing  by Incumbent of documentation required to complete the Reconciliation similar to those identified on Exhibit B, (v) FCC approval of the modification and/or cancellation of the FCC licenses Nextel holds for the operation of 800 MHz frequencies that are co-channels of the Replacement Frequencies, to the extent required to meet the technical short-spacing requirements of Section 90.621(b) of the FCC’s Rules, 47 C.F.R. § 90.621(b), as such rule may be amended from time to time by the FCC, (vi) the refund to Nextel or payment to Incumbent as described in Section 3(b)(ii), (if applicable) and (vii) the satisfaction of all other conditions specified in this Agreement (the “Closing Date”).

- Closing Conditions:  Performance of each Party’s Closing obligations is subject to satisfaction of the following conditions (except to the extent expressly waived in writing by the other Party):

(a) the continued truth and accuracy of the other Party’s representations and warranties set forth in this Agreement;

(b) all of the covenants of the other Party described in this Agreement are performed in all material respects; and

(c) execution and delivery by the other Party of Closing documents as well as any other Closing instruments and documents either Party or its counsel may reasonably request. Incumbent will execute and deliver to Nextel a closing certification required by the Transition Administrator.

(d) The Parties will cooperate in good faith and exercise their reasonable best efforts to finalize and execute these instruments and documents on or prior to the Closing Date in order to effect the Reconfiguration contemplated.

- Review Rights:   Incumbent agrees to maintain records and other supporting evidence related to the costs that Incumbent has expended in connection with the Reconfiguration contemplated by this Agreement and that Nextel has paid or will pay to Incumbent pursuant to this Agreement.  Incumbent agrees to maintain such records and make them reasonably available to the Transition Administrator for review or reproduction until eighteen (18) months after the date of Incumbent’s executed Completion Certification required by this Agreement or for a longer period if Incumbent, for its own purposes, retains such records for a longer period of time.  As used in this provision, “records” includes books, documents, accounting procedures and practices and other data regardless of type and regardless of whether such items are in written form, in the form of computer data or in any other form.  Nextel shall be responsible for all post-Closing audit expenses of the Incumbent, except those expenses resulting from fraudulent activity on behalf of the Incumbent.  To the extent that any post-Closing audit determines that Nextel paid a third-party vendor more than provided for under the FCC Order, Nextel’s sole remedy is to seek reimbursement directly from the third-party vendor, unless such overpayment was the result of fraud or negligence of the Incumbent.

- Excluded Assets; No Assumption of Liabilities:  Nothing in this Agreement should be construed as a transfer or assignment from either Party to the other Party of any assets (including FCC licenses) except as expressly set forth in this Agreement.  Other than as expressly provided in this Agreement, neither Party is obligated to assign and transfer to the other Party any asset, tangible or intangible, nor is either Party entitled to assume any asset, tangible or intangible.  Neither Party is assuming, nor is either Party responsible for, any liabilities or obligations of the other Party arising out of or in connection with the other Party’s licenses (or related systems and facilities) that are the subject of this Agreement.

- Confidentiality:

  - The terms of this Agreement and any proprietary, non-public information regarding the Incumbent Frequencies, Replacement Frequencies, Nextel’s business and Incumbent’s business must be kept confidential by the Parties and their employees, shareholders, agents, attorneys and accountants (collectively, “Agents”), which confidentiality will survive the Closing or termination of this Agreement for a period of two (2) years.  The Parties may make disclosures (i) as required by law, (ii) to the Transition Administrator, (iii) to a manufacturer of Replacement Equipment to allow for the provisioning of that equipment to Incumbent (but only to the extent such disclosure specifically relates to that manufacturers equipment as identified on Schedule D); and  (iv) to a Vendor (but only to the extent that such disclosure specifically relates to that Vendor’s work and costs under this Agreement (as identified on Schedule C) as required to perform obligations under this Agreement. Nextel, Incumbent and their respective Agents may make disclosures regarding the terms of this Agreement to other public safety licensees and their Agents in accordance with the FCC Order, WT Docket No. 02-55, adopted January 8, 2007.  Each Party will cause all of its Agents to honor the provisions of this Section.

  - Notwithstanding the provisions of Section 13(a) above, the Parties acknowledge that this contract is subject to Florida Statutes Chapter 119 and nothing in this Agreement shall be deemed to restrict, impair, or burden the Incumbent’s and/or its Agents’ compliance with the Florida Public Records Law.”  In accordance therewith, the Parties agree that absent a valid exemption, including status as a “trade secret,” Incumbent and its Agents shall allow public access to all documents, papers, letters, or other material subject to Chapter 119 that are made or received by the Incumbent in conjunction with this Agreement.

- Cooperation:  The Parties will cooperate with each other and the Transition Administrator with respect to the Reconfiguration work contemplated by this Agreement.  Without limiting the foregoing obligations, the Parties agree to cooperate in the preparation of any applications required to be filed with the FCC, and Incumbent agrees to provide reasonable access to its facilities so that the Transition Administrator may comply with any audit obligations and so any Reconfiguration work contemplated by this Agreement may be performed in accordance with the Cost Estimate and performance schedule.  If a Party is subject to a denial of FCC benefits for delinquent non-tax debts owed to the FCC that would prevent or delay the timely processing of any FCC applications, such Party shall cure such delinquency in an expeditious manner and at its sole expense.

- Indemnification:  From and after the Closing Date, each Party (the “Indemnifying Party”) will indemnify and defend the other Party, its officers, directors, employees and agents (collectively, the “Indemnified Party”), from and against all third party demands, claims, actions, losses, damages, liabilities, costs and expenses, including, without limitation, reasonable attorneys’ fees and expenses (collectively, “Costs”), asserted against, imposed upon or incurred by the Indemnified Party arising from or related to: (i) any breach of any covenant, agreement, representation or warranty of the Indemnifying Party contained in, or made pursuant to, this Agreement; or (ii) any and all liabilities (including successor liabilities) or obligations relating to periods prior to the Closing Date resulting from the Indemnifying Party’s operation of the system operated pursuant to the Incumbent Licenses or the Nextel Licenses, as applicable, or the ownership or use of those licenses or from the Indemnifying Party’s employment, or termination of employment, of its employees.  The obligations under this Section survive the Closing for a period of three (3) years.

- Disputes:  The Parties agree that any dispute related to the Replacement Frequencies, Nextel’s obligation to pay any cost of the Reconfiguration of Incumbent’s system contemplated by this Agreement, or the comparability of Incumbent’s reconfigured system to Incumbent’s existing system prior to Reconfiguration, which is not resolved by mutual agreement, shall be resolved in accordance with the dispute resolution provisions of the Order, including the dispute resolution procedures adopted by the Transition Administrator, as they may be amended from time to time.

- No Gratuities:  No gift, gratuity, credit, thing of value or compensation of any kind shall be offered or provided by Incumbent, directly or indirectly, to any officer, employee or official of either Party for the purpose of improperly obtaining or rewarding favorable treatment under this Agreement.

- Liens:  If any liens or security interests attach to any of Incumbent’s facilities in favor of any vendor or service provider that is performing any Reconfiguration work contemplated by this Agreement as a result of Nextel’s breach of any obligation to make direct payment (not in dispute) to such vendor or services provider, Nextel upon receipt of Notice from Incumbent will cooperate to remove any Liens.

- Vendor Performance Issues:  Incumbent will select and contract directly with any vendor or service provider performing work required to reconfigure the Incumbent’s existing facilities to operate on the Replacement Frequencies. Neither the Transition Administrator nor Nextel will be responsible for, or assume the risk of any failure of that Vendor to perform its obligations under any contract entered into between Incumbent and such Vendor in connection with the Reconfiguration contemplated by this Agreement.

- Replaced and Replacement Equipment:

(a)	If the reconfiguration of the Incumbent’s existing facilities to operate on the Replacement Frequencies involves the replacement of any of Incumbent’s existing equipment (“Replaced Equipment”) with equipment provided by Nextel (as identified on Schedule D) or equipment the cost of which is being paid by Nextel pursuant to this Agreement as listed in Schedule C (collectively the “Replacement Equipment”),  then (i) title to Replaced Equipment listed in Schedule D shall pass to Nextel at Closing free and clear of liens and any other encumbrances and Incumbent shall execute such documentation as Nextel may reasonably request to transfer title to Nextel, (ii) title to Replacement Equipment provided by Nextel will pass to Incumbent at Closing and Nextel shall execute such documentation as Incumbent may reasonably request to transfer title to Incumbent free and clear of liens, and (iii) Incumbent shall deliver the Replaced Equipment to Nextel at Nextel’s cost, pursuant to Nextel’s shipment instructions, and prior to the Reconciliation Date.

(b)	If Incumbent fails to return any item of the Replaced Equipment to Nextel, Incumbent must return to Nextel those items of the Replacement Equipment that would have replaced the Replaced Equipment not returned, prior to the Reconciliation Date. If Incumbent fails to return any item of the Replaced Equipment to Nextel under this Section 20(b) and a Product Typical Value is set forth in Schedule E for the item of Replacement Equipment then either: (i) Nextel will deduct the Product Typical Value (as set forth in Schedule E) for those items of Replacement Equipment provided to replace the Replaced Equipment not returned to Nextel (including tax (if any) and shipping) (the “Nextel Equipment Refund”) from the final payment due to Incumbent after the Reconciliation; (ii)  Incumbent must pay Nextel the Nextel Equipment Refund for those items of Replacement Equipment not returned to Nextel in accordance with Section 3(b)(ii) (if no final payment is due to Incumbent); or (iii)  Nextel will deduct the portion of the Nextel Equipment Refund up to the value of the final payment due to Incumbent and Incumbent must pay Nextel the remaining Nextel Equipment Refund not covered by the final payment in accordance with Section 3(b)(ii) (If the final payment due Incumbent is less than the Nextel Equipment Refund), or (iv) Incumbent can purchase equipment identical to the Replacement Equipment from any source and send the equipment to Nextel prior to the Reconciliation Date.

- Termination:  This Agreement may be terminated and the transactions contemplated by this Agreement abandoned: (i) by mutual consent of the Parties provided in writing; (ii) for cause by either Party upon material breach of the other Party, following a thirty (30) day period for cure by the breaching Party following written notice of the breach; (iii) by Incumbent, in the event that a proposed amendment is not approved, pursuant to Section 8; or (iv) by Nextel prior to Closing in the event of any Adverse Decision affecting the Order by any governmental entity of competent jurisdiction.  For purposes of this Agreement, an “Adverse Decision affecting the Order” means an order, decree, opinion, report or any other form of decision by a governmental entity of competent jurisdiction that results, in whole or part, in a stay, remand, or reversal of the Order, or otherwise in any revision to the Order that Nextel determines, in its sole discretion, to be adverse to its interests.  In the event of termination, the Parties shall take all necessary action (including preparing and filing FCC documents) to return the status quo ante on the date of this Agreement.  In the event of termination, Nextel shall pay all costs associated with the return to the status quo ante, as well as all Incumbent costs expended in the Agreement negotiations and implementation, except if such termination was due to an uncured material breach by Incumbent.  Should Incumbent terminate this Agreement pursuant to subsection (iii), Incumbent shall not be released of its obligations under the Order.

- Attorney’s Fees:  In any legal proceeding by a Party to enforce its rights under this Agreement against the other Party, the Party prevailing in such proceeding will be entitled to recover its reasonable attorney’s fees and costs from the other Party.

- Notices:  All notices and other communications under this Agreement must be in writing and will be deemed given (i) the same day if delivered personally or sent by facsimile; (ii) the next business day if sent by overnight delivery via a reliable express delivery service; or (iii) after five (5) business days if sent by certified mail, return receipt requested, postage prepaid. All notices are to be delivered to the Parties at the following addresses:

| If to Incumbent, to: City of Palm Coast, Florida | If to Nextel, to: Nextel [ Entity], Inc. c/o Nextel Communications, Inc. 2001 Edmund Halley Drive Reston, VA 20191 Attn: Heather P. Brown, Esq. Phone: (703) 433-4000 Fax: (703) 433-4483 |
| --- | --- |
| With a copy that shall not constitute Notice: Alan S. Tilles, Esquire Shulman Rogers Gandal Pordy & Ecker, P.A. 11921 Rockville Pike, Third Floor Rockville, Maryland 20852 Phone: (301) 231-0930 Fax: (301) 230-2891 | With a copy that shall not constitute Notice: Nextel Communications, Inc. 6575 The Corners Parkway Norcross, GA 30092 Attn: William Jenkins, VP Spectrum Resources Phone: (770) 326-7484 Fax: (678) 405-8252 |

- Assignment:  This Agreement is binding upon and inures to the benefit of the Parties and their respective successors and permitted assigns.  Either Party may assign this Agreement to any direct or indirect subsidiary or affiliate of the Party, upon delivery of written notice to the other Party.

- Amendments:  This Agreement, including without limitation the scope of work contemplated hereby and the Estimated Cost thereof to be paid by Nextel, may be amended or modified only by a written instrument signed by authorized representatives of both Parties, provided, however, no amendment or modification to this Agreement shall become effective until approved by the Transition Administrator, or the FCC after an adverse decision by the Transition Administrator.

- Benefits:  This Agreement is for the benefit of the Parties and their successors and permitted assigns, and nothing in this Agreement gives or should be construed to give any legal or equitable rights under this Agreement to any person or entity, other than (i) the successors and assigns of the Parties, and (ii) the Transition Administrator as specifically provided in this Agreement.

- Miscellaneous:  If any provision(s) of this Agreement is held in whole or part, to be invalid, void or unlawful by any administrative agency or court of competent jurisdiction, then such provision(s) will be deemed severable from the remainder of this Agreement, will in no way affect, impair or invalidate any other provision contained in the Agreement and the Parties will use their commercially reasonable efforts to amend this Agreement to make the unlawful provision compliant with applicable law so as to preserve the rights and obligations of the Parties.  No action taken pursuant to this Agreement should be deemed to constitute a waiver of compliance with any representation, warranty, covenant or agreement contained in this Agreement and will not operate or be construed as a waiver of any subsequent breach, whether of a similar or dissimilar nature.  This Agreement, together with the Schedules, constitutes the entire understanding and agreement between the Parties concerning the subject matter of this Agreement, and supersedes all prior oral or written agreements or understandings.  This Agreement is governed by the laws of the State of Florida without regard to conflicts of law principles thereof.  This Agreement may be executed in one or more counterparts, including by facsimile, which will be effective as original agreements of the Parties executing the counterpart. In consideration of the mutual consideration set forth herein, this Agreement is effective as a legally binding agreement between the Parties upon execution by the Parties.

| INCUMBENT: City of Palm Coast, Florida By:_______________________ Name: Title: | NEXTEL: Nextel South Corp. By:_______________________ Name: Title: |
| --- | --- |

###### SCHEDULE A

Incumbent Frequencies

Incumbent Name: City of Palm Coast, Florida

Incumbent Assigns to Nextel:

###### SCHEDULE B

Replacement Frequencies

Incumbent Name: City of Palm Coast, Florida

Nextel Assigns to Incumbent:

SCHEDULE C

# 800 MHZ RECONFIGURATION

# COST ESTIMATE – CERTIFIED REQUEST

Incumbent’s Name: City of Palm Coast, Florida

Request for Reconfiguration Funding

Pursuant to the Order, Incumbent is required to reconfigure its existing facilities and requests Nextel to fund the estimated reconfiguration costs included below:

**Deal Manager to select only one method of Incumbent Payment Terms**

Incumbent Payment Terms (standard): Nextel will pay Incumbent an amount not to exceed the Estimated Cost(s) for Incumbent with respect to each category of work, as set forth below.  Nextel will pay Incumbent $         within 15 days (30 days if Incumbent elects to be paid by check rather than electronic funds transfer) after receipt by Sprint Nextel of the fully executed Agreement and fully completed Incumbent Information Form (as set forth on Exhibit A).  Nextel will pay any outstanding balance of the Actual Costs due to Incumbent within 30 days after the Reconciliation Date (as “Actual Costs” and “Reconciliation Date” are defined in Section 3(b)(i)).

Incumbent Payment Terms (milestones): Nextel will pay Incumbent an amount not to exceed the Estimated Cost(s) for Incumbent with respect to each category of work, as set forth below.  Nextel will pay Incumbent $          within 15 days (30 days if Incumbent elects to be paid by check rather than electronic funds transfer) after receipt by Nextel of the fully executed Agreement and fully completed Incumbent Information Form (as set forth on Exhibit A).  Nextel will make an interim payment to Incumbent in the amount of $_______ within ____ days after receipt of the fully executed Agreement and fully completed Incumbent Information Form.  Nextel will make a final payment of the outstanding balance of the Actual Costs due to Incumbent within 30 days after the Reconciliation Date (as "Actual Costs" and "Reconciliation Date" are defined in Section 3(b)(i)).

Incumbent Payment Terms (payment on invoice): Nextel will pay Incumbent an amount not to exceed the Estimated Cost(s) for Incumbent with respect to each category of work, as set forth below.  Nextel will pay Incumbent within 30 days after receipt by Nextel of (A) a fully completed Incumbent Information Form (as set forth on Exhibit A), (B) an invoice (or invoices) from Incumbent, and (C) Incumbent’s approval of receipt of goods and services, and approval of all associated costs included on the invoice(s).

Vendor Payment Terms: Nextel will pay each Vendor an amount not to exceed the Estimated Cost(s) for that Vendor with respect to each category of work, as set forth below.  Nextel will pay each Vendor within 30 days after receipt by Nextel of (A) an invoice from the Vendor and (B) Incumbent’s approval of receipt of goods and services and approval of associated costs included on the Vendor invoice.

1.  System Description:  Describe the facilities to be reconfigured in this section in accordance with the TA Guidelines for Preparing a Cost Estimate.

The major system elements to be reconfigured are summarized in the table below:

|  | Total In System | Total Included in FRA |
| --- | --- | --- |
| Base station frequencies |  |  |
| - Voice channels |  |  |
| - Home/Control channels |  |  |
| Repeater sites |  |  |
| Other sites (remote recv, BDA) |  |  |
| Subscriber units retuned |  |  |
| Subscriber units reprogrammed |  |  |
| Subscriber units replaced |  |  |
| Entities operating on the system |  |  |

2.  Reconfiguration Milestones:

| Reconfiguration Task | Estimated Duration in # of Days |
| --- | --- |
| Reconfigure Subscriber Equipment |  |
| Reconfigure Infrastructure Equipment |  |

3.  Implementation Plan:  The attached Implementation Plan and associated deliverables describe the reconfiguration implementation plan resulting from funds expended under the Planning Funding Agreement dated ______.

See attachment.

4.  Cost Estimate:

| Description of Work To Be Performed | Payee (separately identify Incumbent and each Vendor being paid for work performed) | Estimated Cost(s) for Incumbent and each Vendor (Not to exceed listed amount) |
| --- | --- | --- |
| I. Subscriber Equipment Reconfiguration a. Subscriber Equipment Reconfiguration b. Project Management c. Travel Costs |  |  |
| II. Infrastructure Equipment Reconfiguration a. Central Site Infrastructure b. Repeater Site Infrastructure c. Miscellaneous Components d. Project Management e. Travel Costs |  |  |
| III. Engineering and Verification Planning Costs, if Required 1. Frequency Analysis 2. System Inventory 3. Implementation Plan b. System Verification |  |  |
| IV. Contracts and Legal a. Legal Fees to Negotiate FRA FCC Licensing Work Other Legal Fees |  |  |
| V. Other Costs a. Other Project Management b. Taxes |  |  |
| Total Estimated Costs |  |  |

###### Certification

Pursuant to the Order, Incumbent hereby certifies to the Transition Administrator appointed pursuant to the Order that the funds requested above are the minimum necessary to provide Incumbent reconfigured facilities comparable to those presently in use.  If applicable, Incumbent further certifies, to the best of Incumbent’s knowledge, that any vendor costs listed on Schedule C are comparable to costs that vendor previously charged Incumbent for similar work.

Signature:

Print Name:

Title:

Phone Number:

E-mail

Date:

###### SCHEDULE D

## 1)  Loaned Reconfiguration Equipment

| Quantity | Description | Model Number | New/Used |
| --- | --- | --- | --- |

2) Replacement Equipment

| Quantity | Description | Model Number | New/Used |
| --- | --- | --- | --- |

3) Replaced Equipment (to be delivered to Nextel prior to the Reconciliation Date)

| Quantity | Description | Model Number |
| --- | --- | --- |

SCHEDULE E

Product Typical Values

The Product Typical Values for Replacement Equipment shall be:

  - for Replacement Equipment set forth on Schedule C, the cost shown on Schedule C for the item of Replacement Equipment; or

  - for Replacement Equipment comprising M/A-COM subscriber radios, options and accessories, the most recent price list as of the date a reconciliation statement is sent to Incumbent by Nextel less 15%.

In lieu of paying the Product Typical Value as stated above, Incumbent can purchase equipment identical to the Replacement Equipment from any source and send the equipment to Nextel prior to the Reconciliation Date.

EXHIBIT A

### Incumbent Information

The following questions are required for processing Electronic Funds Transfers and if Incumbent wants Nextel to complete the FCC filings on its behalf.  All information contained herein shall be kept strictly confidential and will be used only in completion of the Frequency Reconfiguration transaction.

I. INCUMBENT INFORMATION

Please provide the following information:

Company/Name: _______________________________________________

Contact: _________________________       Title: _____________________

Address: ______________________________________________________

City/State/Zip:  _________________________________________________

Phone:    ____________________________

Fax:        ____________________________

If not identified in the contract, please provide the following:

If Incumbent is a Partnership, please provide name, address and phone numbers of all other partners:

# Name: ____________________________		Name: ____________________________

Address:___________________________		Address:___________________________

____________________________			____________________________

# City/State/Zip: ______________________ 		City/State/Zip: ______________________

Phone:	_____________________________		Phone:	______________________

###### II. BANK ACCOUNT INFORMATION (Required for payment via electronic funds transfer.)

Name of Bank:     _____________________________________________________

##### Address of Bank:  _____________________________________________________

##### City/State/Zip:  _______________________________________________________

Bank Phone #:  _______________________________________________________

ABA (Routing #): _____________________________________________________

Account #: ___________________________________________________________

Name on Account: _____________________________________________________

Federal, State or Individual SS #:  _________________________________________

##### Name of Brokerage Firm (if applicable):  ___________________________________

Brokerage Account # (if applicable):  ______________________________________

In the event Incumbent will not provide information for electronic funds transfer, Incumbent acknowledges that all payments made by check will be mailed within thirty (30) days of the date of performance required by Incumbent ( for each payment) as stipulated in the Agreement.

Acknowledged by Incumbent: _________________________________________________ (signature required only if Incumbent does not want an electronic funds transfer)

###### III. TAX INFORMATION

The Internal Revenue Service and state tax authorities require Nextel to report all transactions, even if the transaction is exempt from taxation (if so, it will be reported to the IRS as a like-kind exchange).  Therefore, it is necessary for Nextel to collect the information below.  If you have specific questions about your tax implications in this transaction, you should consult your own accountant or financial advisor.

| Incumbent’s Federal, State or Individual Tax ID #, FEIN (Federal) or SSN (individuals): | __________________________________ |
| --- | --- |
| State(s) – sales tax license, resale permit, employment, etc.): | __________________________________ |
| Local (if applicable): | __________________________________ |
| Current State and County location for your principal executive office: | __________________________________ |
| If there has been more than one location for the principal executive office within the past five (5) years, list each such City/County/State location: | __________________________________ __________________________________ |

#### IV. REGULATORY INFORMATION

Would you like Nextel’s Regulatory department to prepare and file all necessary FCC paperwork on your behalf?                              Yes       /           No

| If yes, please provide the following Universal Licensing System (“ULS”) information for your licenses: | If no, please provide the following information regarding who will take care of the preparation and filing of all necessary FCC paperwork on your behalf: |
| --- | --- |
| FRN (FCC Registration Number): __________________ ULS PASSWORD: _____________________________ Contact Representative for any FCC related issues: Name: _______________________________________ Phone Number: ________________________________ | Contact Name: Organization: Address: City: State/Zip: Phone Number: Email Address: |

I hereby acknowledge that all of the information provided herein is true and correct as of the date signed below.

Incumbent Signature:____________________________ Print Name: ___________________________________ Title: ________________________________________ Date: _______________________________________

EXHIBIT B1

Reconciliation Documentation

Certification of Labor Rates

Incumbent hereby certifies that the information provided herewith for the Frequency Reconfiguration Agreement dated ______ with Nextel ("FRA") is true and complete to the best of Incumbent's knowledge. Incumbent further certifies that the reimbursed rate/s listed in the attached invoice(s), if any, have been determined in accordance with the TA's policy on Incumbent Labor Rates as documented at http://www.800ta.org/content/PDF/policy/IncumbentLaborRatePolicy.pdf as of the date of this statement. The Incumbent acknowledges that all costs incurred and/or charged by Incumbent, if any, are subject to the Review Rights (as that term is defined in the FRA with Nextel) of the TA.  Incumbent agrees to the foregoing calculations (without changes) in accordance with the terms of the FRA.

Incumbent Name:    _______________________________________________

Related Invoice #’s: _______________________________________________

Signature: 	        ________________________________________________

Name:		        ________________________________________________

Title:		        ________________________________________________

Date:		        ________________________________________________

EXHIBIT B2

INCUMBENT INTERNAL REBANDING COSTS

Pursuant to the Frequency Relocation Agreement made the _____ day of __________, 2006 by and between Incumbent Name and Nextel Name, I, _____________________________ (“Incumbent”) verify and acknowledge that all goods/services identified in Schedule C for completion by the Incumbent and referenced below have been performed.

| Description of Work Done | Hours or Units completed | Cost per Hour or Unit | Total Cost |
| --- | --- | --- | --- |
| Mobile/Portable Radios Retunes | xxx | $$$ | $xxx.xx |
| Repeaters Retuned |  |  | $xxx.xx |
| Combiners Retuned |  |  | $xxx.xx |
| Install, verify operation & remove temporary equipment |  |  | $xxx.xx |
| Field service preplanning support, Frequency Review, Develop Transition Plan, Testing |  |  | $xxx.xx |
| Project Management, SOW Preparation, Cost Estimates, Contract Negotiations, Engineering Support and preplanning meeting, transition planning, coordination of personnel |  |  | $xxx.xx |
| Engineering non-labor travel costs (Travel to/from, rental car, hotel) |  |  | $xxx.xx |
| Other |  |  | $xxx.xx |
|  |  | TOTAL | $xxx.xx |

By: _____________________________________________

Name:________________	_ _____________________

Title: ___________ _________________________________

Phone Number: ____________________________________

Date: ____________________________________________